H E D G E O S AI Research Intelligence Platform Complete Build Master Document

| 7 PHASES Complete system | 20 DAYS Hackathon timeline | 1 PRODUCT End-to-end build |
| --- | --- | --- |

# PRODUCT OVERVIEW

HedgeOS is an AI-powered research intelligence platform for hedge funds. It ingests alternative data from dozens of sources, synthesizes it using Claude Opus AI agents, and produces structured research briefs shaped by each fund's unique investment personality. The AI learns from the fund's historical edges, private research memos, and feedback — becoming more accurate and fund-specific over time.

## HOW IT WORKS — ONE SENTENCE

Analyst types a ticker → 6 AI agents run in parallel → research brief delivered in 60 seconds, shaped exactly like their fund's thinking

## THE 7 PHASES

- PHASE 1 — Project Setup & Environment (Days 1–2)

- PHASE 2 — Data Pipeline (Days 3–5)

- PHASE 3 — Single Agent Brain (Days 5–6)

- PHASE 4 — Multi-Agent CrewAI System (Days 7–9)

- PHASE 5 — Fund Personality & Reinforcement Layer (Days 10–12)

- PHASE 6 — Edge Discovery Engine (Days 13–15)

- PHASE 7 — React Frontend & Final Polish (Days 16–20)

## COMPLETE FILE STRUCTURE

hedgeos/

├── backend/

│ ├── .env ← API keys

│ ├── data_fetcher.py ← Phase 2

│ ├── brain.py ← Phase 3

│ ├── agents/

│ │ ├── data_agent.py ← Phase 4

│ │ ├── signal_agent.py ← Phase 4

│ │ ├── industry_agent.py ← Phase 4

│ │ ├── risk_agent.py ← Phase 4

│ │ ├── edge_agent.py ← Phase 6

│ │ └── fact_checker.py ← Phase 4

│ ├── personality/

│ │ ├── profile_manager.py ← Phase 5

│ │ └── reinforcement.py ← Phase 5

│ ├── edges/

│ │ ├── edge_library.py ← Phase 6

│ │ └── hypothesis_engine.py ← Phase 6

│ ├── main.py ← Phase 3

│ ├── crew_main.py ← Phase 4

│ └── api.py ← Phase 4

└── frontend/

├── src/

│ ├── App.jsx ← Phase 7

│ ├── pages/

│ │ ├── Dashboard.jsx ← Phase 7

│ │ ├── Research.jsx ← Phase 7

│ │ ├── Profile.jsx ← Phase 7

│ │ ├── Vault.jsx ← Phase 7

│ │ └── EdgeLibrary.jsx ← Phase 7

│ └── components/

│ ├── AgentStatus.jsx ← Phase 7

│ ├── ResearchBrief.jsx ← Phase 7

│ └── Watchlist.jsx ← Phase 7

└── package.json

PHASE 1 PROJECT SETUP & ENVIRONMENT Days 1–2 • Foundation everything else runs on

## GOAL

Get your machine fully configured with Python, Node.js, all API keys, and a working project folder before writing a single line of product code. Skipping this phase causes 80% of hackathon failures.

## WHAT YOU NEED BEFORE STARTING

- Cursor installed from cursor.sh — pay the $20, it is essential

- Python 3.11+ from python.org

- Node.js 18+ from nodejs.org

- Anthropic API key from console.anthropic.com — add $20 credit

- Reddit API credentials from reddit.com/prefs/apps — create script app

- Git installed from git-scm.com

## TERMINAL COMMANDS — RUN IN ORDER

mkdir hedgeos && cd hedgeos

mkdir backend frontend

cd backend

python -m venv venv

# Mac/Linux:

source venv/bin/activate

# Windows:

venv\Scripts\activate

pip install anthropic crewai crewai-tools requests pytrends

pip install praw yfinance python-dotenv flask flask-cors

pip install sentence-transformers chromadb pandas numpy

## .ENV FILE — COPY EXACTLY

# backend/.env

ANTHROPIC_API_KEY=your_anthropic_key_here

REDDIT_CLIENT_ID=your_reddit_client_id_here

REDDIT_CLIENT_SECRET=your_reddit_client_secret_here

REDDIT_USER_AGENT=hedgeos_research_v1

FLASK_ENV=development

FLASK_PORT=5000

## CURSOR PROMPT — PHASE 1

📋 CURSOR PROMPT — Project Scaffold

Create the complete HedgeOS project folder structure exactly as follows. Create all folders and empty files listed below. Do not write any code yet — just create the structure. hedgeos/ ├── backend/ │ ├── .env (already exists — do not touch) │ ├── data_fetcher.py (create empty) │ ├── brain.py (create empty) │ ├── main.py (create empty) │ ├── crew_main.py (create empty) │ ├── api.py (create empty) │ ├── agents/ │ │ ├── __init__.py (create empty) │ │ ├── data_agent.py (create empty) │ │ ├── signal_agent.py (create empty) │ │ ├── industry_agent.py (create empty) │ │ ├── risk_agent.py (create empty) │ │ ├── edge_agent.py (create empty) │ │ └── fact_checker.py (create empty) │ ├── personality/ │ │ ├── __init__.py (create empty) │ │ ├── profile_manager.py (create empty) │ │ └── reinforcement.py (create empty) │ └── edges/ │ ├── __init__.py (create empty) │ ├── edge_library.py (create empty) │ └── hypothesis_engine.py (create empty) └── frontend/ (create empty folder) After creating all files, confirm the structure by listing it.

PHASE 2 DATA PIPELINE Days 3–5 • The raw intelligence layer — 5 sources running in parallel

## GOAL

Build the data_fetcher.py module that pulls real financial data from five sources simultaneously. This is the foundation every agent depends on. Every function must work independently before you move on.

## DATA SOURCES

| Source | What It Gives You | Cost | Library |
| --- | --- | --- | --- |
| SEC EDGAR | 10-K, 10-Q filings, financials, management discussion | Free | requests |
| yfinance | Price, volume, PE, 52-week range, market cap | Free | yfinance |
| Google Trends | Search interest velocity — 90-day trend | Free | pytrends |
| Reddit PRAW | Community sentiment, mention count, post scores | Free | praw |
| Claude Web Search | Live news, analyst notes, Twitter sentiment | API cost | anthropic |

## CURSOR PROMPT — DATA FETCHER

📋 CURSOR PROMPT — Create data_fetcher.py

Create a complete Python file at backend/data_fetcher.py with these five functions. Use python-dotenv to load .env. Add try/except error handling to every single function. FUNCTION 1: fetch_sec_data(ticker: str) -> dict - Call https://efts.sec.gov/LATEST/search-index?q="{ticker}"&forms=10-K,10-Q - Extract from the most recent filing: company name, revenue (last 4 quarters), gross margin, operating income, inventory level, and the full management discussion and analysis text section - Return as a clean dictionary with keys: company_name, revenues, gross_margin, operating_income, inventory, management_discussion, filing_date - On failure return dict with error key FUNCTION 2: fetch_stock_data(ticker: str) -> dict - Use yfinance to download info for the ticker - Extract: current_price, high_52w, low_52w, pe_ratio, market_cap, avg_volume, price_change_30d (percentage), price_change_90d (percentage), short_ratio, shares_outstanding - Return as clean dictionary - On failure return dict with error key FUNCTION 3: fetch_google_trends(company_name: str) -> dict - Use pytrends TrendReq with hl=en-US, tz=360 - Build payload for company_name, timeframe last 90 days, geo=US - Get interest_over_time dataframe - Calculate: current_interest (average of last 7 days), previous_interest (average of first 7 days), percentage_change (((current - previous) / previous) * 100), direction (rising if >5%, falling if <-5%, stable otherwise), weekly_data (list of weekly averages) - Return as dictionary - On failure return dict with all None values and error key FUNCTION 4: fetch_reddit_sentiment(ticker: str) -> dict - Use praw.Reddit with credentials from environment variables - Search both r/wallstreetbets and r/investing for the ticker - Get top 15 posts from last 30 days sorted by score - Calculate: total_mentions, average_score, positive_posts (score > 100), negative_posts (score < 0), top_5_titles (list), sentiment_ratio (positive / total as percentage) - Return as dictionary - On failure return dict with zeroed values and error key FUNCTION 5: fetch_all_data(ticker: str, company_name: str) -> dict - Use concurrent.futures ThreadPoolExecutor to run all four functions simultaneously in parallel - Return a master dictionary with keys: sec, stock, trends, reddit, ticker, company_name, timestamp (current UTC time as string) - Print progress updates as each source completes At the bottom: if __name__ == "__main__" block that calls fetch_all_data("TGT", "Target Corporation") and pretty-prints result

## HOW TO TEST

cd backend

python data_fetcher.py

# Expected: All 4 sources return data within 30 seconds

# Check: SEC returns revenue numbers

# Check: Stock returns current price

# Check: Trends returns direction (rising/falling/stable)

# Check: Reddit returns mention_count > 0

PHASE 3 SINGLE AGENT BRAIN Days 5–6 • Prove the thesis before building the full system

## GOAL

Build brain.py — the single Claude Opus agent that takes all fetched data, applies the fund personality, uses native web search, and produces a structured research brief. This must work perfectly before Phase 4.

## THE SIX OUTPUT SECTIONS — NON-NEGOTIABLE

- SIGNAL SUMMARY — what the data shows, with source citations

- BULL CASE — top 3 reasons to be long, each with data backing

- BEAR CASE — top 3 risks to the thesis, each with data backing

- KEY RISKS — specific events that would break the thesis

- CONFIDENCE SCORE — percentage with direction e.g. 71% BULL

- SIGNALS TO MONITOR WEEKLY — 3 specific things to track going forward

## CURSOR PROMPT — BRAIN.PY

📋 CURSOR PROMPT — Create brain.py

Create a complete Python file at backend/brain.py with these components. Load environment variables from .env using python-dotenv. COMPONENT 1: DEFAULT_FUND_PERSONALITY dictionary with keys: strategy: "Conservative Long-Only Value" time_horizon: "12 to 24 months" risk_tolerance: "Low — capital preservation priority" sectors_of_focus: "Retail, Consumer Staples, Healthcare" must_have: "FCF positive 3+ years, D/E below 1.5x, Insider ownership >5%" automatic_disqualifiers: "D/E above 3x, negative FCF, auditor change, China VIE" output_preference: "Lead with bear case, cite every data point, flag anomalies" COMPONENT 2: build_system_prompt(fund_personality: dict) -> str Returns a system prompt string that: - Positions Claude as a senior research analyst at a quantitative hedge fund - Injects all fund_personality fields as explicit behavioral instructions - Instructs Claude to ALWAYS output exactly these six sections in order: SIGNAL SUMMARY, BULL CASE, BEAR CASE, KEY RISKS, CONFIDENCE SCORE, SIGNALS TO MONITOR WEEKLY - Instructs Claude to cite the data source for every single claim - Instructs Claude to flag any red flags immediately when found - Tells Claude the output preference from fund personality COMPONENT 3: generate_research_brief( ticker: str, company_name: str, all_data: dict, fund_personality: dict = None) -> str This function must: - Use DEFAULT_FUND_PERSONALITY if fund_personality is None - Call build_system_prompt with the personality - Build a user message that presents all data clearly labeled: SEC DATA, STOCK DATA, GOOGLE TRENDS, REDDIT SENTIMENT - Add explicit instructions to use web search for: latest news last 30 days, analyst upgrades/downgrades, recent Twitter/X financial sentiment about the ticker, competitor developments, any breaking news - Call Anthropic API with model claude-opus-4-5, max_tokens 2500 - Add the web search tool: tools=[{"type": "web_search_20250305", "name": "web_search", "max_uses": 5}] - Parse response by looping through response.content blocks, concatenating only blocks with .text attribute - Return the complete research brief as a string COMPONENT 4: if __name__ == "__main__" test block - Import fetch_all_data from data_fetcher - Fetch data for NVDA / Nvidia - Call generate_research_brief - Print result with separator lines

## CURSOR PROMPT — MAIN.PY

📋 CURSOR PROMPT — Create main.py

Create backend/main.py that ties everything together for terminal testing. Import: fetch_all_data from data_fetcher, generate_research_brief from brain, sys, time, json from standard library. FUND_PROFILES dictionary with two entries: "conservative": same as DEFAULT_FUND_PERSONALITY "aggressive": { strategy: "Aggressive Growth Long/Short", time_horizon: "1 to 6 months", risk_tolerance: "High — maximum alpha generation", sectors_of_focus: "Technology, Semiconductors, AI, Biotech", must_have: "Revenue growth >20% YoY, expanding TAM, insider buying", automatic_disqualifiers: "Declining revenue, management credibility issues", output_preference: "Lead with bull case, focus on catalysts, high conviction only" } Function run_research(ticker: str, company_name: str, profile: str = "conservative"): 1. Print the HedgeOS header with ticker, company, profile in a box 2. Print "Fetching data from 5 sources in parallel..." 3. Call fetch_all_data and time it 4. Print "Data collected in X seconds. Generating AI research brief..." 5. Call generate_research_brief with appropriate fund profile 6. Print the complete research brief inside a formatted box 7. Print total time taken Main block: accept ticker, company_name, profile as sys.argv arguments with helpful usage message if args missing. Default profile to conservative. Test commands to show at startup: python main.py TGT "Target" conservative python main.py NVDA "Nvidia" aggressive

PHASE 4 MULTI-AGENT CREWAI SYSTEM Days 7–9 • Six specialized agents running in parallel

## GOAL

Replace the single agent with a crew of six specialized agents, each with a distinct role, tools, and expertise. They run in parallel where possible. The result is deeper, faster, more comprehensive research than any single agent can produce.

## THE SIX AGENTS

| Agent | One Job | Tools | Runs When |
| --- | --- | --- | --- |
| Data Collector | Fetch and structure all raw data. Never analyze. | EDGAR, yfinance, pytrends, PRAW | First — parallel |
| Signal Analyst | Find statistical anomalies in the data. | Statistical calculator | After Data Collector |
| Industry Specialist | Deep sector and competitive context. | Web search | Parallel with Data |
| Risk Assessor | Find everything that can go wrong. Deliberately pessimistic. | Web search, EDGAR | Parallel with Data |
| Edge Hunter | Find non-obvious angles using fund edge library. | Edge library, web search | After Signal Analyst |
| Fact Checker | Verify all claims have sources. Kill hallucinations. | None — pure reasoning | Last — before output |

## CURSOR PROMPT — ALL AGENTS

📋 CURSOR PROMPT — Create all 6 agent files in agents/ folder

Create six Python files in the backend/agents/ folder. Each file follows the same structure: imports, tool definitions using @tool decorator from crewai.tools, then an Agent factory function. Use LLM model "claude-opus-4-5" for all agents during production, "claude-haiku-4-5-20251001" during development/testing to save costs. FILE 1: agents/data_agent.py Tools: @tool("SEC Filing Fetcher") fetch_sec_tool(ticker: str) -> str Calls fetch_sec_data from data_fetcher, returns as formatted string @tool("Stock Data Fetcher") fetch_stock_tool(ticker: str) -> str Calls fetch_stock_data from data_fetcher, returns as formatted string @tool("Google Trends Fetcher") fetch_trends_tool(company: str) -> str Calls fetch_google_trends from data_fetcher, returns as formatted string @tool("Reddit Sentiment Fetcher") fetch_reddit_tool(ticker: str) -> str Calls fetch_reddit_sentiment from data_fetcher, returns as formatted string Agent factory: create_data_agent() -> Agent role: "Senior Financial Data Collection Specialist" goal: "Collect comprehensive, accurate financial data from all available sources" backstory: Expert data analyst. Never analyzes or opines. Only collects and structures. Returns clean, labeled data. tools: all four tools above verbose: True FILE 2: agents/signal_agent.py No external tools — uses pure reasoning on data passed in context Agent factory: create_signal_agent() -> Agent role: "Quantitative Signal Detection Specialist" goal: "Identify statistically unusual patterns and anomalies in financial data" backstory: Quant analyst trained to find what is unusual. Looks for acceleration, deceleration, divergence from historical norms. Ranks signals by strength. Never makes investment recommendations. FILE 3: agents/industry_agent.py Tools: @tool("Industry Web Search") industry_search(query: str) -> str Uses Claude web search or requests to search for industry context Agent factory: create_industry_agent() -> Agent role: "Sector Intelligence Specialist" goal: "Provide deep industry context, competitive positioning, and sector dynamics" backstory: Former sell-side sector analyst. Knows industry structure, competitive moats, regulatory environment, typical valuation ranges. FILE 4: agents/risk_agent.py Tools: @tool("Risk Data Fetcher") fetch_risk_data(ticker: str) -> str Fetches SEC risk factors section from latest 10-K filing Agent factory: create_risk_agent() -> Agent role: "Investment Risk Assessment Specialist" goal: "Identify every possible risk factor that could destroy an investment thesis" backstory: Deliberately pessimistic. Devil's advocate on every team. Finds balance sheet risks, regulatory risks, competitive risks, macro risks. Rates each risk by severity and probability. FILE 5: agents/edge_agent.py Tools: @tool("Edge Library Loader") load_edge_library(fund_id: str) -> str Loads fund's historical edges from JSON file edges/fund_edges.json Agent factory: create_edge_agent() -> Agent role: "Non-Obvious Investment Edge Specialist" goal: "Find investment angles that consensus analysis misses completely" backstory: Creative analyst who connects dots others ignore. Studies fund's historical edge patterns and finds new signals following the same underlying logic applied to new domains. FILE 6: agents/fact_checker.py No tools — pure reasoning Agent factory: create_fact_checker() -> Agent role: "Research Integrity and Fact Verification Specialist" goal: "Ensure every claim in the research has a cited source and is internally consistent" backstory: Meticulous editor. Removes any claim without a clear source. Flags contradictions between agents. Ensures confidence score matches strength of evidence provided.

## CURSOR PROMPT — CREW_MAIN.PY

📋 CURSOR PROMPT — Create crew_main.py — the orchestrator

Create backend/crew_main.py that assembles all agents into a CrewAI crew. Import all agent factory functions from agents/ folder. Import fetch_all_data from data_fetcher. Import Task, Crew, Process from crewai. Function build_research_crew(ticker, company_name, fund_personality, all_data): Create agents by calling all factory functions. Create tasks in this exact order: TASK 1 (data_collector): "Collect all available financial data for {ticker} ({company_name}). Use all your tools. Return structured data with clear labels." expected_output: "Complete data package with SEC, stock, trends, reddit data" agent: data_collector TASK 2 (signal_analyst): "Analyze this data and identify the 5 most significant statistical anomalies or signals: {all_data}. Rank by signal strength." expected_output: "Ranked list of signals with strength scores" agent: signal_analyst context: [task1] TASK 3 (industry_analyst): "Provide competitive and industry context for {company_name} in their sector. What does the market miss about this company?" expected_output: "Industry analysis with competitive positioning" agent: industry_analyst TASK 4 (risk_assessor): "Identify ALL risks for a {fund_personality[strategy]} fund taking a position in {ticker}. Be exhaustive and pessimistic." expected_output: "Comprehensive risk register ranked by severity" agent: risk_assessor TASK 5 (edge_hunter): "Using this fund's historical edge patterns, find 3 non-obvious investment angles on {ticker} others are missing." expected_output: "Edge hypotheses with underlying logic explained" agent: edge_hunter context: [task2] TASK 6 (fact_checker): "Review ALL research outputs. Remove uncited claims. Flag contradictions. Verify confidence score matches evidence." expected_output: "Verified, citation-complete research package" agent: fact_checker context: [task1, task2, task3, task4, task5] Assemble crew with Process.sequential, verbose=True Return crew Function run_crew_research(ticker, company_name, fund_personality): 1. Fetch all data 2. Build crew 3. Kickoff crew with inputs dict 4. Return result.raw as string Main block for testing with NVDA / Nvidia / aggressive profile

## CURSOR PROMPT — API.PY

📋 CURSOR PROMPT — Create Flask API api.py

Create backend/api.py — the HTTP server the frontend calls. Import Flask, request, jsonify from flask, CORS from flask_cors. Import run_crew_research from crew_main. Import FUND_PROFILES from main. Use python-dotenv to load .env. Create Flask app with CORS enabled for all origins. ENDPOINT 1: POST /api/research Accept JSON: { ticker, company_name, profile } Validate: ticker required, company_name required Profile defaults to "conservative" if not provided Get fund_personality from FUND_PROFILES[profile] Call run_crew_research(ticker, company_name, fund_personality) Return JSON: { brief, ticker, company_name, profile, timestamp } Return 400 on validation error, 500 on research error with message ENDPOINT 2: POST /api/profile Accept JSON with all fund personality fields Save to a JSON file profiles/{profile_id}.json Return JSON: { success: true, profile_id } ENDPOINT 3: GET /api/health Return JSON: { status: "ok", version: "1.0.0" } ENDPOINT 4: GET /api/profiles Return JSON list of all saved profile names from profiles/ folder Run on port from FLASK_PORT env variable, default 5000, debug mode on.

PHASE 5 FUND PERSONALITY & REINFORCEMENT LAYER Days 10–12 • The moat — AI that learns to think like each fund

## GOAL

Build the personality configuration system and the reinforcement learning layer. This is what makes your product genuinely defensible. Every fund gets an AI that becomes more specifically theirs over time.

## THE FIVE PERSONALITY LAYERS

| Layer | What It Captures | Accuracy | Timeline |
| --- | --- | --- | --- |
| Explicit Prefs | Strategy, time horizon, sectors, must-haves, disqualifiers | 90% | Day 1 |
| Implicit Filters | What they avoid but never stated — learned from position history | 70% | Month 3 |
| Analytical Framework | How they structure thinking — learned from research memos | 75% | Month 2 |
| Risk Intuition | Which risks they systematically weight — learned from loss analysis | 50% | Month 6 |
| Network Intel | Human relationships and expert calls — always stays human | N/A | Never |

## CURSOR PROMPT — PROFILE MANAGER

📋 CURSOR PROMPT — Create personality/profile_manager.py

Create backend/personality/profile_manager.py with these functions. Use json, os, pathlib from standard library. Store profiles as JSON files in backend/profiles/ directory. Auto-create directory if not exists. FUNCTION 1: save_profile(fund_id: str, personality: dict) -> bool Validate personality has all required keys: strategy, time_horizon, risk_tolerance, sectors_of_focus, must_have, automatic_disqualifiers, output_preference Add metadata: created_at, last_updated, version=1, fund_id Save to profiles/{fund_id}.json Return True on success, False on failure FUNCTION 2: load_profile(fund_id: str) -> dict Load and return profile from profiles/{fund_id}.json Return None if file does not exist FUNCTION 3: list_profiles() -> list Return list of all fund_id strings from profiles/ directory FUNCTION 4: build_personality_prompt(personality: dict) -> str Build and return a comprehensive system prompt string. The prompt must include ALL of these sections clearly labeled: SECTION 1 — Investment Identity: You are a senior research analyst at {strategy} fund. Your time horizon is {time_horizon}. Risk tolerance: {risk_tolerance}. SECTION 2 — Focus Universe: Sectors of deep expertise: {sectors_of_focus}. Only surface opportunities in these sectors unless compelling reason. SECTION 3 — Non-Negotiable Criteria: Every recommended company MUST have: {must_have} Immediately disqualify any company with: {automatic_disqualifiers} SECTION 4 — Output Style: {output_preference} Always cite every data point with its source. Always include confidence percentage with Bull or Bear direction. SECTION 5 — Implicit Behavioral Rules (if implicit_filters exist in profile): These are patterns this fund follows beyond stated criteria: {implicit_filters if present} Return the complete formatted string. FUNCTION 5: update_implicit_filters(fund_id: str, new_filters: list) -> bool Load existing profile, append new_filters to implicit_filters list, update last_updated timestamp, save back to file. Include if __name__ == "__main__" test that creates a sample profile, saves it, loads it, prints the generated system prompt.

## CURSOR PROMPT — REINFORCEMENT LAYER

📋 CURSOR PROMPT — Create personality/reinforcement.py

Create backend/personality/reinforcement.py — the feedback loop that makes the AI smarter over time. FUNCTION 1: log_feedback(fund_id: str, ticker: str, brief_id: str, feedback_type: str, notes: str = "") -> bool feedback_type must be one of: "acted_on", "rejected", "partially_useful" Append to feedback_log/{fund_id}_feedback.jsonl as newline-delimited JSON Each entry: fund_id, ticker, brief_id, feedback_type, notes, timestamp Return True on success FUNCTION 2: analyze_feedback_patterns(fund_id: str) -> dict Read all feedback entries for fund_id Calculate: acted_on_rate: percentage of briefs acted on common_rejection_reasons: most frequent notes in rejected entries high_conviction_sectors: sectors with highest acted_on rate weak_sectors: sectors with lowest acted_on rate preferred_signal_types: signals mentioned in acted_on notes Return as structured dictionary FUNCTION 3: generate_implicit_filters(fund_id: str) -> list Load position history from profiles/{fund_id}_positions.json if exists Load feedback patterns from analyze_feedback_patterns Call Claude API with this prompt: "Based on this fund's feedback history: {feedback_patterns} and position history: {position_history} Identify behavioral patterns they consistently follow that are NOT in their stated investment criteria. Return as a list of specific rules in plain English." Parse response and return as list of rule strings FUNCTION 4: update_profile_from_feedback(fund_id: str) -> bool Call generate_implicit_filters Call update_implicit_filters from profile_manager with new filters Log the update with timestamp Return True on success Include scheduled auto-update: function schedule_weekly_update(fund_id) that calls update_profile_from_feedback every 7 days using threading.Timer

PHASE 6 EDGE DISCOVERY ENGINE Days 13–15 • The creative layer — finding edges nobody else sees

## GOAL

Build the system that studies a fund's historical edges, extracts the underlying logic, and generates new edge hypotheses. This is the most impressive feature for the demo and your deepest long-term moat.

## THE SIX EDGE PATTERNS

- PHYSICAL WORLD PRECEDES FINANCIAL REPORTING — Parking lots, factory smoke, ship movements

- DIGITAL BEHAVIOR PRECEDES REAL BEHAVIOR — Google Trends, app downloads, job postings

- SUPPLY CHAIN SIGNALS UPSTREAM — Supplier earnings, raw material prices, shipping rates

- MANAGEMENT BEHAVIOR DIVERGES FROM WORDS — Insider trading, executive departures, tone analysis

- CROSS DOMAIN KNOWLEDGE TRANSFER — Epidemiology models, military intelligence, sports analytics

- INFORMATION LAG EXPLOITATION — Data that exists 4-8 weeks before it appears in filings

## CURSOR PROMPT — EDGE LIBRARY

📋 CURSOR PROMPT — Create edges/edge_library.py

Create backend/edges/edge_library.py — the database of historical edges. EDGE SCHEMA — every edge must have all these fields: edge_id: str (auto-generated UUID) name: str pattern_type: str (one of the 6 pattern types above) data_source: str physical_mechanism: str (why does this logically predict financial outcome?) lead_time_weeks: int signal_strength: int (1-10) sectors_applicable: list of strings what_killed_it: str (or "Still Active") transferable_logic: str (the CORE INSIGHT that could apply elsewhere) still_active: bool date_discovered: str date_died: str or None FUNCTION 1: save_edge(fund_id: str, edge: dict) -> str Validate all required fields present Auto-generate edge_id using uuid4 Load existing edges from edges/{fund_id}_edges.json or create new Append new edge and save Return edge_id FUNCTION 2: load_edges(fund_id: str) -> list Load and return all edges for fund_id Return empty list if no edges file FUNCTION 3: get_active_edges(fund_id: str) -> list Return only edges where still_active is True FUNCTION 4: format_edges_for_prompt(edges: list) -> str Format edge list as a detailed string Claude can reason about For each edge include: name, mechanism, transferable_logic, lead_time Group by pattern_type Return as formatted string ready for injection into AI prompt FUNCTION 5: load_sample_edges() -> list Return a hardcoded list of 4 realistic sample edges: 1. Parking lot satellite data — retail same-store sales 2. Job posting surge — product launch signal 3. CFO tone analysis — guidance sandbagging detection 4. Shipping container AIS — supply chain disruption These are used for demo mode when fund has no edges yet.

## CURSOR PROMPT — HYPOTHESIS ENGINE

📋 CURSOR PROMPT — Create edges/hypothesis_engine.py

Create backend/edges/hypothesis_engine.py — the creative core. Import generate function from anthropic, edge_library functions, profile_manager functions. Load .env. CONSTANT: EDGE_PATTERN_TAXONOMY = a long multiline string that describes all 6 edge patterns with examples, explanations, and transferable logic. This is injected into Claude to provide the creative framework. FUNCTION 1: generate_edge_hypotheses( fund_id: str, sector: str, count: int = 5) -> list Steps: 1. Load fund personality via load_profile(fund_id) 2. Load historical edges via load_edges(fund_id) If none, use load_sample_edges() for demo mode 3. Format edges via format_edges_for_prompt(edges) 4. Build this exact prompt and call Claude API: System: "You are a creative investment edge discovery specialist. You find investment signals others ignore. You think across domains. You are systematic, not random." User: " FUND PROFILE: {formatted_personality} THIS FUND S HISTORICAL EDGES: {formatted_edges} THE SIX EDGE PATTERNS: {EDGE_PATTERN_TAXONOMY} YOUR TASK: Study the transferable logic behind each historical edge above. Identify what underlying principle made each one work. Now generate exactly {count} NEW edge hypotheses for the {sector} sector that follow the same underlying logic applied to new data sources. For each hypothesis provide: - name: short memorable name - pattern_type: which of the 6 patterns this follows - data_source: where to get this data and approximate cost - mechanism: why does this logically predict financial outcomes - lead_time_weeks: estimated weeks ahead of financial reporting - feasibility_score: 1-10 (10 = easy free data, 1 = satellite hardware needed) - fund_style_match: 1-10 (how well does this match this fund specifically) - what_would_kill_it: what event or adoption level kills this edge Return ONLY valid JSON array. No preamble. No explanation outside JSON." 5. Parse JSON response 6. Return list of hypothesis dicts FUNCTION 2: adversarial_filter(hypothesis: dict) -> dict Call Claude API with: "You are a skeptical quant. Destroy this edge hypothesis. For this hypothesis: {hypothesis} Answer: 1. Why this probably does not work (be specific) 2. Who is already doing this 3. What data quality problem makes it unreliable 4. What kills it immediately Rate survivability 1-10. Return JSON with all answers plus survivability_score." Add adversarial results to hypothesis dict and return FUNCTION 3: run_full_edge_discovery(fund_id: str, sector: str) -> list 1. Generate 10 hypotheses via generate_edge_hypotheses with count=10 2. Run adversarial_filter on each 3. Filter to only hypotheses with survivability_score >= 6 4. Sort by (feasibility_score + fund_style_match + survivability_score) / 3 5. Return top 5 Print progress at each step so user can see what is happening.

PHASE 7 REACT FRONTEND & FINAL POLISH Days 16–20 • The face of the product — dark, dense, professional

## GOAL

Build the complete web application frontend that analysts use every day. Dark professional aesthetic. Six screens. Everything connected to the Flask API backend.

## DESIGN PRINCIPLES

| DO - Dark background #0A0A1A - Monospace fonts for data - Dense information layout - Subtle animations only - Professional financial feel - Look like Palantir × Bloomberg | DO NOT - White or light backgrounds - Rounded pastel cards - Consumer app aesthetics - Friendly emoji or icons - Excessive whitespace - Look like a startup MVP |
| --- | --- |

## CURSOR PROMPT — REACT APP SETUP

📋 CURSOR PROMPT — Initialize React frontend

In the hedgeos/frontend directory run: npx create-react-app . --template cra-template npm install axios react-router-dom recharts lucide-react npm install -D tailwindcss postcss autoprefixer npx tailwindcss init -p Then create src/index.css with these Tailwind directives and custom CSS variables for the dark financial theme: @tailwind base; @tailwind components; @tailwind utilities; :root { --bg-primary: #0a0a1a; --bg-secondary: #1a1a2e; --bg-tertiary: #2a2a3e; --accent: #00d4ff; --accent-dim: #0066aa; --text-primary: #ffffff; --text-secondary: #aaaacc; --green: #00c851; --red: #ff4444; --gold: #ffb700; --border: #2a2a4a; } body { background-color: var(--bg-primary); color: var(--text-primary); font-family: Arial, sans-serif; } Update tailwind.config.js to include all color variables. Create src/api.js with axios instance pointing to http://localhost:5000

## CURSOR PROMPT — ALL SCREENS

📋 CURSOR PROMPT — Build all 7 React components

Create these React component files. All use Tailwind CSS with the dark theme CSS variables. All API calls use the axios instance from api.js. FILE 1: src/pages/Dashboard.jsx Main layout with sidebar navigation and content area. Sidebar: HedgeOS logo, nav links for Research/Profile/Vault/Edges/Alerts. Top bar: fund name, current date/time updating live, health status dot. Content area: renders child route components. Must look like a professional Bloomberg-style terminal. FILE 2: src/pages/Research.jsx Left panel: Watchlist showing 5-10 tickers with price and day change. Center: Search input for ticker, company name, profile selector dropdown. Large "GENERATE RESEARCH" button. When clicked: show AgentStatus component, then ResearchBrief component. Include a "DEMO MODE" button that loads pre-cached TGT/Target result without API call — this is the hackathon safety net. FILE 3: src/components/AgentStatus.jsx Animated panel showing all 6 agent statuses in real time. Each agent row: colored dot (pending=gray, active=blue pulse, done=green), agent name, progress bar, status text. Receives status updates via polling /api/research/status endpoint every 2s. Shows estimated completion countdown timer. Disappears when all agents complete and brief is ready. FILE 4: src/components/ResearchBrief.jsx Renders the complete research brief in styled cards. Signal Summary: data points with colored badges (bullish=green, bearish=red). Bull Case: green-bordered card with 3 points. Bear Case: red-bordered card with 3 points. Key Risks: yellow-bordered warning cards. Confidence Score: large percentage with bull/bear indicator and color. Signals to Monitor: checklist format. Actions: Copy button, Export PDF button, Save to Watchlist button. All in monospace font for data, sans-serif for analysis text. FILE 5: src/pages/Profile.jsx Six-section fund configuration form. Section 1 Fund Identity: text input for fund name, dropdown for strategy. Section 2 Time Horizon: slider from Days to Years. Section 3 Risk Tolerance: slider from Capital Preservation to Max Alpha. Section 4 Sectors: multi-select checkbox grid. Section 5 Criteria: dynamic list builder for Must Have and Disqualifiers. Section 6 Output Style: radio buttons for report preferences. Save button: POST to /api/profile, show success confirmation. Show live preview panel on right: "Your AI will think like this..." FILE 6: src/pages/Vault.jsx Three sections: Research Memos upload, Position History CSV upload, Edge Library. Drag-and-drop upload areas with file type validation. Shows uploaded file count with green checkmarks. Edge Library subsection with table of uploaded edges and Add Edge form. Add Edge form: all 8 edge schema fields as inputs. POST to /api/edges/add on submission. FILE 7: src/pages/EdgeLibrary.jsx Two panels side by side. Left: existing edge library table with columns for name, pattern, lead time, still active status. Each row expandable to show full details. Right: Edge Discovery panel with sector input and Discover New Edges button. When clicked: shows loading state then renders 5 new hypothesis cards. Each card: hypothesis name, mechanism, feasibility score, fund match score, adversarial survivability score. Accept/Reject buttons. Accepted hypotheses auto-save to edge library.

## CURSOR PROMPT — DEMO MODE CACHE

📋 CURSOR PROMPT — Build the hackathon safety net demo

Create src/data/demo_brief.js — a JavaScript file containing a complete pre-cached research brief for Target Corporation (TGT) as a string constant. This brief should be realistic and compelling. The brief must show that HedgeOS would have flagged Target's Q3 2022 earnings miss SIX WEEKS before it happened, using only data available at that time. Include in the brief: SIGNAL SUMMARY: - Google Trends: Consumer searches for "Target store" down 23% vs prior year - Satellite data (simulated): Parking lot traffic declining at major locations - Reddit: Unusually negative sentiment, 3.2:1 bear/bull ratio - Stock: Trading 8% below 52-week average on declining volume - Management: CFO used "challenging" 11x in Q2 call vs 3x in Q1 BEAR CASE: (show first — conservative fund profile) - Inventory overhang 36% above prior year while sales growth decelerating - Gross margin compression inevitable as markdowns accelerate - Consumer trade-down to Walmart accelerating per Google Trends comparison BULL CASE: - Brand equity and loyalty metrics remain strong - Real estate portfolio undervalued on balance sheet - Dividend has never been cut in 50 years KEY RISKS: - Holiday season inventory levels unsustainable - Continued freight cost headwinds not fully priced in - Amazon Prime Day taking outsized share of discretionary spend CONFIDENCE SCORE: 74% BEAR SIGNALS TO MONITOR WEEKLY: - Target weekly foot traffic vs Walmart (Google Trends comparison) - Monthly credit card spend data at Target - Freight and logistics company earnings guidance Export as: export const DEMO_BRIEF = `...` Also create src/data/demo_mode.js that exports a function loadDemoResearch() returning a complete mock API response object with ticker, company_name, brief (from DEMO_BRIEF), timestamp.

# DEMO DAY CHECKLIST

Run through this checklist the day before the hackathon. Do not skip any item.

## TECHNICAL CHECKLIST

- python main.py NVDA 'Nvidia' aggressive — produces full brief in under 90 seconds

- python main.py TGT 'Target' conservative — produces different-feeling brief

- python api.py — server starts on port 5000 without errors

- GET localhost:5000/api/health — returns status ok

- POST to /api/research with NVDA — returns brief within 90 seconds

- Frontend loads at localhost:3000 without console errors

- Demo Mode button loads TGT brief instantly without any API call

- Fund profile save works and changes output on next research request

- Edge Discovery generates 5 hypotheses without errors

- All six agent status indicators animate correctly during research

## THE 4-MINUTE PITCH SCRIPT

| 0:00–0:30 | THE PROBLEM 'A senior hedge fund analyst costs $400,000 a year, covers 10 companies, and takes their entire brain with them when they quit. Every fund has this problem. Nobody has solved it.' |
| --- | --- |
| 0:30–1:00 | THE SOLUTION 'HedgeOS is the AI research layer that learns to think exactly like each fund — deployed privately, adapting over time, never forgetting.' |
| 1:00–2:30 | LIVE DEMO Type NVDA into Research screen. Show agent status panel animating live. Brief appears. Switch to conservative profile. Run again. Show the output difference side by side. |
| 2:30–3:00 | HISTORICAL PROOF Switch to Demo Mode. Show Target Q3 2022 case study. 'Our system would have flagged this miss six weeks before it happened using only publicly available data.' |
| 3:00–3:30 | THE BUSINESS '15,000 hedge funds globally. We start with boutique funds at $50,000 per year. 100 clients is $5M ARR. Deployed in their own cloud — their data never touches our servers.' |
| 3:30–4:00 | THE ASK 'We are raising a pre-seed to build the private deployment layer and sign our first 10 funds. We are the team to do this.' |

## THE THREE QUESTIONS EVERY JUDGE WILL ASK

| Q1 | How is this different from Bloomberg or ChatGPT for finance? |
| --- | --- |

Bloomberg is a data terminal with basic NLP. ChatGPT is a generic AI. We are the only product that learns to think exactly like each specific fund — adapting to their personality, learning their edges, running inside their private infrastructure.

| Q2 | Why won't a big company just copy this? |
| --- | --- |

The moat is the accumulated private data — the edge library, position history, research memos that each fund feeds in over 12 months. That data belongs to them and makes their AI uniquely theirs. A competitor starting fresh gets the generic version. Our existing customers have the customized version. Network effects through data are extremely hard to replicate.

| Q3 | What is your go-to-market? |
| --- | --- |

Boutique funds and family offices between $200M and $2B AUM. They have Bloomberg data but no AI research layer. Sales cycle is 4-8 weeks not 18 months like enterprise. We sign 3 pilot customers before raising. Pilots at $25K. Production at $50K per year. 100 customers is $5M ARR.

BUILD SOMETHING REAL. The idea is strong. The market is real. The timing is right. 20 days. 7 phases. One product. Go.